Date: 10/21/2026

Attendance: Kayla Havey, Nickolas Yang , Ronald Lico, Amarda Brace, Elyas Almekhlafi

Start / Stop/ Continue Lists

| Start | Stop | Continue |
| --- | --- | --- |
| Review pull requests within 24 hours | Stop waiting to work until the deadline | Continue weekly meetings |
| Updating GitHub Issues | Stop allowing unauthenticated users to create posts | Using GitHub to track progress |
| Review database schema changes before implementing new features | Stop merging frontend and backend changes without testing them together | Using separate branches for development |

One or two Items you will actually do in sprint 2.

| Item | Owner |
| --- | --- |
| Email Verification | Kayla |
| User Profiles | Kayla |
| Post Editing | Ronald |
| Post Deletion | Ronald |
| Guest cannot post, but register users can | Amarda |
| Adjust SQL schema Appropriatly | Amarda |
| Home page redesign | Elyas |
| Navigation / UI updated on every page | Elyas |
| Adjust Course Search New Page/ How Search Works | Nickolas |

What the class feedback said and what we will do about it.

Fix/Adjust login/signup make sure thats working

Fix ui and add ui elements

Sprint 2 Backlog (order and sized)

Priority 1:

- User Signup Working - 3 Hr

- User Login Working - 3 Hr

- Guests cannot post but Registered Users can - 3 Hr

- User sign/login failure case - 2 Hr

- Post Ownership - 2 Hr

- Post edits - 5 Hr

- Post deletes - 4 Hr

- Error handling for pages - 3 Hr

Priority 2:

- Home Page Created - 5 Hr

- Navigation/UI updates - 2 Hr

- Adjust/Create new search button (seperate course page?) - 5 Hr

- User moderation started - 4 Hr

- Administrators can manually delete posts - 3 Hr

- Enable registered users to report posts - 3 Hr

- Comment dropdown menu to reduce crowding - 3 Hr

- Link course details with a active hyperlink with anchor tag to specific course (so we can “avoid copyright”) - 1 Hr

Priority 3:

- Upvotes on posts - 2 Hr

- Restrict posts on major academic level - 3 Hr

- AI to moderate posts - 5? Hr

- Popular course forum pages list in home page - 7 Hr